## Slide 1
Chapter 10

## Slide 2: Approaches to System Development
Systems Analysis and Design in a Changing World 6th Ed
Satzinger, Jackson & Burd
Chapter 10

## Slide 3: Overview
Chapter 1 demonstrated a system development project that used an iterative and agile system development life cycle (SDLC)
Later chapters focused on Systems Analysis activities and tasks and some System Design activities and tasks
Now we return to look at the SDLC and related concepts in more detail
  Predictive versus Adaptive SDLC variations
  Activities and Tasks of System Support
  Models, Methodologies, Tools and Techniques
  Agile Development
Specific SDLC Approaches
  Unified Process (UP)
  Extreme Programming (XP)
  Scrum

## Slide 4: The System Development Life Cycle (SDLC)
There are two general approaches to the SDLC
Predictive Approach to the SDLC
  Waterfall model
  Assumes the project can be planned in advance and that the information system can be developed according to the plan
  Requirements are well understood and/or low technical risk
Adaptive Approach to the SDLC
  Iterative model (as see in this text)
  Assumes the project must be more flexible and adapt to changing needs as the project progresses
  Requirements and needs are uncertain and/or high technical risk

## Slide 5: The System Development Life Cycle (SDLC)
Most projects fall on a continuum between Predictive and Adaptive

## Slide 6: Traditional Predictive SDLC
Earlier approach based on engineering
Typically have sequential Phases
  Phases are related groups of development activities, such as planning, analysis, design, implementation, and deployment
Waterfall model
  SDLC that assumes phases can be completed sequentially with no overlap or iteration
  Once one phase is completed, you fall over the waterfall to the next phase, no going back

## Slide 7: Tradition IS Development Phases

## Slide 8: Waterfall Predictive SDLC

## Slide 9: Modified Waterfall with Overlapping Phases
More flexibility, but still assumes predictive planning and sequential phases

## Slide 10: Newer Adaptive SDLC
Emerged in response to increasingly complex requirements and uncertain technological environments
Always includes iterations where some of design and implementation is done from the beginning
Many developers claim it is the only way to develop information systems
Many IS managers are still sceptical due to apparent lack of overall plan

## Slide 11: Adaptive Approaches
Incremental development
  Completes portions of the system in small increments and integrated as the project progresses
  Sometimes considered “growing” a system
Walking Skeleton
  The complete system structure is built first, but with bare-bones functionality

## Slide 12: A Generic Adaptive Approach
Six Core Processes go across iterations
Multiple Iterations as required

## Slide 13: Methodologies, Models, Tools, and Techniques
Methodologies
  Provides guidelines for every facet of system development: What to do when, why and how
  Specifies an SDLC with activities and tasks
  Specifies project planning and project management models and reporting
  Specifies analysis and design models to create
  Specifies implementation and testing techniques
  Specifies deployment and support techniques
Other term used is System Development Process

## Slide 14: Methodologies
A Methodology includes a collection of techniques that are used to complete activities and tasks, including modeling, for every aspect of the project

## Slide 15: Methodologies, Models, Tools, and Techniques
Model
  An abstraction of an important aspect of the real world.
  Makes it possible to understand a complex concept by focusing only on a relevant part
  Each model shows a different aspect of the concept
  Crucial for communicating project information
In IS, some models are of system components that will be developed
Other models are used to manage the development process

## Slide 16: Methodologies, Models, Tools, and Techniques

## Slide 17: Methodologies, Models, Tools, and Techniques
Tools
  Software applications that assists developers in creating models or other components required for a project
Integrated Development Environment (IDE)
  set of tools that work together to provide a comprehensive development environment
Visual Modeling Tools
  Tools to create graphical models

## Slide 18: Methodologies, Models, Tools, and Techniques
Some typical tools

## Slide 19: Methodologies, Models, Tools, and Techniques
Technique
  A collection of guidelines that help an analyst complete an activity or task
  Learning techniques is the key to having expertise in a field

## Slide 20: Agile Development
A guiding philosophy and set of guidelines for developing information systems in an unknown, rapidly changing environment
Chaordic
  A term for adaptive projects – chaotic yet ordered

## Slide 21: Agile Development
Agile Values in “Manifesto for Agile Software Development”
  Value responding to change over following a plan
  Value individuals and interactions over processes and tools
  Value working software over comprehensive documentation
  Value customer collaboration over contract negotiation

## Slide 22: Agile Modeling Principles
Agile Modeling (AM) – 12 Principles
  A philosophy – build only necessary models that are useful and at the right level of detail

## Slide 23: Agile Principles
Develop software as the primary goal
  Don’t get distracted by documentation or models
Enable the next effort as your secondary goal
  Be aware of next step versions or revisions
Minimize your modeling activity
  Only build what helps move the project forward
Embrace change and change incrementally
  Take small steps that keep you on-track and that can be reversed if necessary

## Slide 24: Agile Principles
Model with a purpose
  Model to understand
  Model to communicate
Build multiple models
  Look at problems from different perspectives
Build high-quality models and get feedback
Focus on content rather than representation
  Informal hand-drawn models are sometimes okay
  Always focus on stakeholder needs

## Slide 25: Agile Principles
Learn from each other with open communication
Know your models and how to use them
Adapt to specific project needs
Maximize stakeholder RMI

## Slide 26: The Unified Process (UP)
The UP was the early leader in adaptive approaches
UP and UML (Unified Modeling Language) were developed together

## Slide 27: The Unified Process (UP) – Phases
UP Phases organize iterations into four primary areas of focus during a project
  Inception phase – getting the project started
  Elaboration – understanding the system requirements
  Construction – building the system
  Transitions – preparing for and moving to deploying the new system

## Slide 28: Unified Process (UP) – Phases
UP SDLC divides iterations into four phases

## Slide 29: Unified Process (UP) – Phases
Objectives of each phase

## Slide 30: Unified Process – Disciplines
A set of functionally related development activities
  Each discipline are all the activities related to achieving one objective in the development project
  Two types of disciplines
    Development disciplines
    Management – planning and control disciplines

## Slide 31: Unified Process – Disciplines
Development Disciplines
  Business modeling
  Requirements
  Design
  Implementation
  Testing
  Deployment

## Slide 32: Unified Process – Disciplines
Planning and Control disciplines
  Configuration and change management
  Project management
  Environment

## Slide 33: Unified Process – Disciplines
Disciplines are used across all iterations

## Slide 34: Extreme Programming (XP)
Takes the best practices of software development and extends them “to the extreme”
  Focus intensely on proven industry practices
  Combine them in unique ways to get better results
XP Core Values
  Communication
  Simplicity
  Feedback
  Courage

## Slide 35: Extreme Programming (XP)
XP Practices
  Planning – based on user stories
  Testing – thorough testing at every step
  Pair Programming – watch, inspect, trade off
  Simple Designs – Agile modeling principles
  Refactoring – redo and cleanup as you go
  Owning the code collectively – egoless development, anyone can review and improve code

## Slide 36: Extreme Programming (XP)
XP Practices (cont)
  Continuous integration – grow the software continuously
  On-site customer – get sign-off as you go
  System metaphor – what should the final system look like
  Small releases – turn over to user frequently
  Forty-hour work week – don’t overload the developers
  Coding standards – follow standards for code

## Slide 37: XP Core Values and Practices

## Slide 38: XP Project Approach
Three level approach (three rings)
  Outside ring – create user stories and define acceptance tests
  Middle ring – conduct tests and do overall planning
  Inside ring – iterations of coding and testing

## Slide 39: XP Project Approach

## Slide 40: SCRUM
Combination of principles of Rugby and Agile
  Intense effort involving the entire team for a defined period of time
Product backlog
  Prioritized list of user requirements
Product owner
  The client stakeholder who controls backlog
Scrum master
  Scrum project manager

## Slide 41: Scrum Sprint
Scrum sprint
  A time-controlled mini-project to implement part of the system

## Slide 42: Scrum Practices
Scope of each sprint is frozen (but can be reduced if necessary)
Time period is kept constant
Daily Scrum meeting
  What have you done since the last daily Scrum (during the last 24 hours)?
  What will you do by the next daily Scrum?
  What kept you or is keeping you from completing your work?